**Group 15**

**Product owner**: Lidor Ankava

**Scrum Master**: Neta Amzaleg

|  |  |  |  |
| --- | --- | --- | --- |
| id | Title | Time Estimate | Allocated To |
| 118 | define goals for sprint 2 | 5.00m | david+dima+lidor+neta+vital |
| 81 | share lessons from last sprint | 5.00m | david+dima+lidor+neta+vital |
| 50 | Design | 3.63d |  |
| 108 | read about desing patterns | 2.00H | david+dima+lidor+neta+vital |
| 107 | choose design pattern | 3.00H | david+dima+lidor+neta+vital |
| 54 | deisgn main view displays | 4.00H | lidor+neta |
| 72 | Activity Diagram | 6.00H |  |
| 91 | add partitions | 1.00H | david+dima |
| 74 | add activities | 1.00H | neta |
| 73 | Class diagram | 8.00H |  |
| 76 | add classes with attributes | 1.00H | lidor+neta+vital |
| 77 | add relations | 3.00H | neta+vital |
| 92 | Sequence diagram | 3.50H |  |
| 93 | add actors | 1.50H | david+dima |
| 101 | define objects types | 1.00H | neta+vital |
| 103 | add classification | 1.00H | neta+vital |
| 151 | Package diagram | 10.00H | dima+vital |
| 153 | Plan diagram main connection | 0.00H | dima+vital |
| 57 | Create Agreements Document | 0.90H | david+dima+lidor+neta+vital |
| 99 | Plan database | 8.00H |  |
| 83 | Assinged task for next week | 4.00m | lidor |
| 129 | complete un-finished tasks | 5.00H | david+dima+lidor+neta+vital |
| 104 | Create prototype | 9.25d |  |
| 105 | create views displays | 3.00H | david+dima+lidor+neta+vital |
| 133 | write code | 8.00H | david+dima |
| 134 | run test | 1.00H | david+dima |
| 144 | Review all code | 3.00H |  |
| 145 | Jar test with 2 computers | 1.00H |  |
| 132 | submit assignment 2 in moodle | 0.01m | vital |
| 150 | Defend on project | 1.00H |  |
|  |  |  |  |