**Group 15**

**Product owner**: Lidor Ankava

**Scrum Master**: Neta Amzaleg

|  |  |  |  |
| --- | --- | --- | --- |
| id | Title | Time Estimate | Allocated To |
| 35 | knowledge refreshment | 4.00m | Vital |
| 56 | To-Do List | 6.00H |  |
| 66 | assign tasks dates | 1.00H | David+Dima+Vital |
| 69 | assign tasks to group members | 2.00H | Lidor+Neta |
| 68 | add tasks | 3.00H | David+Dima+Lidor+Neta+Vital |
| 12 | Use case | 2.00d |  |
| 14 | proccess & releations | 1.00d | Lidor+Neta+Vital |
| 18 | preconditions | 1.00H | David+Dima+Lidor+Neta+Vital |
| 16 | flow of event | 5.00H | Lidor+Vital |
| 17 | description | 1.00H | Dima+Neta |
| 13 | actors | 1.00H | David+Lidor |
| 37 | create kanban board | 1.00m | David |
| 38 | upload assignment files to github | 1.00m | David+Lidor |
| 8 | Analysis software requirements | 6.20H |  |
| 2 | order requirements | 4.00H | Lidor+Neta |
| 3 | supply report requirements | 2.20H | Dima+Vital |
| 49 | Answer assignment 1 questions | 3.50H | Neta |
| 51 | Testing | 3.00d |  |
| 6 | supply report | 1.00d | David+Dima |
| 5 | order | 2.00d | Lidor+Vital |
| 48 | review assignment overall progress | 3.00m | David+Dima+Lidor+Neta+Vital |
| 60 | complete un-finished tasks | 9.00m | David+Dima+Lidor+Neta+Vital |
| 59 | submit assignment 1 in moodle | 1.00m | Vital |
| 58 | prepare submittion files | 5.00m | Vital |